|  |  |  |  |
| --- | --- | --- | --- |
| **Week** | **Block** | **Project activities** | **Remarks** |
|  |  | **Iteration 2 (week 3-4; 15/9-26/9)** | |
| 3 | 1 | First version PID presented to Plaintech. | |
| 3 | 1 | First version TD presented to Plaintech. | |
|  |  | **Iteration 3 (week 5-7; 29/9-17/8)** | |
| 5 | 1 | Updated version PID presented to Plaintech. | |
| 5 | 1 | Updated version TD presented to Plaintech. | |
| 5 | 1 | First version FD presented to Plaintech. | |
| 7 | 1 | No lecturer support | |
|  |  | **Iteration 4 (week 8-9; 20/8-31/8)** | |
| 8 | 1 | Updated version PID presented to Plaintech. | |
| 8 | 1 | Updated version TD presented to Plaintech. | |
| 8 | 1 | Updated version FD presented to Plaintech. | |
| 8 | 1 | First version Product presented to Plaintech. | |
| 9 | 1 | Individual presentation portfolio. | |
|  |  | **Iteration 5 (week 10-11; 3/11-14/11)** | |
| 10 | 1 | Updated version PID presented to Plaintech. | |
| 10 | 1 | Updated version TD presented to Plaintech. | |
| 10 | 1 | Updated version FD presented to Plaintech. | |
| 10 | 1 | Updated version Product presented to Plaintech. | |
|  |  | **Iteration 6 (week 12-13; 17/11-28/11)** | |
| 2 | 2 | Workshop Security | Obligatory for all |
| 2 | 2 | Updated version PID presented to Plaintech. | |
| 2 | 2 | Updated version TD presented to Plaintech. | |
| 2 | 2 | Updated version FD presented to Plaintech. | |
| 2 | 2 | Updated version Product presented to Plaintech. | |
| 2 | 2 | First version Implementation plan presented to Plaintech. | |
|  |  | **Iteration 7 (week 14-15; 1/12-12/12)** | |
| 4 | 2 | Individual presentation portfolio. | |
| 4 | 2 | Updated version PID presented to Plaintech. | |
| 4 | 2 | Updated version TD presented to Plaintech. | |
| 4 | 2 | Updated version FD presented to Plaintech. | |
| 4 | 2 | Updated version Product presented to Plaintech. | |
| 4 | 2 | Updated version Implementation plan presented to Plaintech. | |
|  |  | **Iteration 8 (week 16-20)** | |
| **Week** | **Block** | **Project activities** | **Remarks** |
| 6 | 2 | Updated version PID presented to Plaintech. | |
| 6 | 2 | Updated version TD presented to Plaintech. | |
| 6 | 2 | Updated version FD presented to Plaintech. | |
| 6 | 2 | Updated version Product presented to Plaintech. | |
| 6 | 2 | Updated version Implementation plan presented to Plaintech. | |
|  | | Christmas holidays | |
|  | | Christmas holidays | |
| **8** | **2** | **Individual presentation portfolio.** | |
| **8** | **2** | **Final version PID presented to Plaintech.** | |
| **8** | **2** | **Final version TD presented to Plaintech.** | |
| **8** | **2** | **Final version FD presented to Plaintech.** | |
| **8** | **2** | **Final version Product presented to Plaintech.** | |
| **8** | **2** | **Final version Implementation plan presented to Plaintech.** | |